# 📘 PROJECT PROPOSAL (UPDATED WITH TESTING FOCUS)

## Developer Portfolio with AI Assistant

## 1. Project Overview

This project aims to build a full-stack developer portfolio that demonstrates capability across frontend development, backend APIs, cloud deployment, networking concepts, AI integration, and software testing practices.
The portfolio operates as both a personal website and a practical showcase of technical knowledge, complete with an AI chatbot that answers questions about skills, projects, and experience.

Testing is incorporated into every phase of development to demonstrate structured quality assurance, not just feature completion.

The project is scoped to be achievable within two weeks, using free or low-cost tools.

## 2. Project Objectives

- Build a responsive frontend using Next.js + Tailwind CSS

- Implement backend APIs using Next.js API routes

- Deploy the application to Vercel

- Demonstrate fundamental networking and cloud architecture

- Integrate an AI assistant using an LLM API

- Incorporate testing as a core deliverable, including unit, integration, manual, and deployment tests

- Produce professional documentation, diagrams, and test plans

## 3. Key Features

### 1. Home Page

Short introduction, links to projects, and access to the AI assistant.

### 2. Projects Section

Showcases selected frontend, backend, cloud, and AI projects with descriptions and tech stack.

### 3. Skills Section

Categorised technical skills across:

- Frontend

- Backend

- Cloud

- Networking

- AI

### 4. About Me Page

Your professional journey, motivations, and focus areas.

### 5. Contact Form

Simple user messaging form using backend API validation.

### 6. AI Portfolio Assistant

Interactive chatbot that:

- Answers questions about your projects

- Describes your skills

- Explains your experience and learning goals

### 7. Architecture Documentation

Includes:

- System architecture diagram

- Networking flow explanation

- Deployment path

### 8. Built-In Testing

Testing highlighted as a key part of the project (details in section 5).

## 4. Scope of Work

### Frontend

- UI built with Next.js and Tailwind

- Chatbot widget

- Responsive layout

### Backend

- API route for chat

- API route for contact form

- Validation and error handling

### Cloud / Deployment

- Deployment on Vercel

- Environment variables

- Build configuration

### Networking

- DNS → Vercel → API Route → AI Provider

- HTTPS request flow

- Documented in architecture section

### AI Integration

- System prompt design

- Profile data (skills/projects JSON)

- Safe and predictable reply handling

### Testing (Integrated Throughout)

Testing covers:

- Frontend components

- Backend endpoints

- AI behaviour

- Deployment verification

## 5. Testing Strategy (Key Add-On to Strengthen Your Profile)

Testing is treated as an essential deliverable, not an optional extra.

### 1. Unit & Component Tests (Frontend)

Using Jest + React Testing Library to verify:

- UI components render correctly

- Navigation links work

- Chat widget opens, sends messages, and displays responses

- Contact form validates inputs

### 2. API Route Tests (Backend)

Using Jest + supertest or Postman collections:

- /api/contact handles input errors and success

- /api/chat returns correct formats

- API routes safely handle AI provider failures

### 3. AI Behaviour Testing

Manual testing with documented scenarios in AI_TEST_CASES.md:

- Bot answers portfolio-related questions correctly

- Bot avoids unrelated or unsafe content

- Bot uses only data provided in your JSON profile

This demonstrates your understanding of AI behaviour evaluation, an emerging skill.

### 4. End-to-End Testing (Optional but impressive)

Using Playwright or Cypress:

- Load home page

- Open chatbot

- Send a question

- Verify the response appears

### 5. Deployment & Cloud Testing

A checklist in DEPLOYMENT_TESTS.md confirming:

- App builds on Vercel

- API routes work in production

- Environment variables load correctly

- HTTPS enforced

- DNS resolves to the correct deployment

### 6. Documentation Output

The project will include:

- TEST_PLAN.md — what will be tested and why

- TEST_CASES.md — test cases in table format

- AI_TEST_CASES.md — quality checks for the AI assistant

- BUG_LOG.md — record of issues discovered and resolved

Employers love these because they show real testing discipline.

## 6. Tools & Technologies

### Frontend

- Next.js

- React

- Tailwind CSS

### Backend

- API routes in Next.js

- Node.js

### Testing Tools

- Jest

- React Testing Library

- supertest

- Postman

- Playwright/Cypress (optional)

### AI

- OpenAI API or Google Gemini API

- Simple prompting + JSON knowledge injection

### Cloud

- Vercel (serverless deployment)

### Networking

- Documented DNS → CDN → API → AI flow

### Other Tools

- GitHub

- Jira Kanban board

- Draw.io / Excalidraw (architecture diagrams)

## 7. Deliverables

- Fully deployed portfolio website

- AI assistant with customised responses

- Documented test plan + test cases

- Backend test coverage

- Manual AI test results

- Architecture/networking diagram

- GitHub repository with README

- Jira board showing development + testing workflow

- Final presentation summary

## 8. Timeline (2 Weeks)

### Week 1

- Setup & deployment

- Frontend structure

- Pages + layout

- Chat UI

- Initial tests (component + UI)

### Week 2

- API implementation

- AI integration

- Backend/API tests

- AI behaviour testing

- Architecture diagram

- Cloud deployment testing

- Final documentation

## 9. Success Criteria

The project is considered successful if:

- Website is responsive and user-friendly

- AI assistant reliably answers personalised questions

- All core features pass their defined tests

- Test documentation is complete and clear

- Architecture diagram is accurate

- Code is deployed and publicly accessible

- Jira workflow shows structured development + testing

## 10. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| AI API limits | Use free-tier provider + low token usage |
| Time constraints | Prioritise essential features first |
| Testing complexity | Use simple tools and cover the highest-value paths |
| Deployment issues | Test Vercel deployment early in week 1 |

## 11. Conclusion

This project will serve as a strong full-stack showcase, demonstrating not only your ability to build modern web applications but also your commitment to software quality and testing discipline.
By covering frontend, backend, cloud, AI, networking, and structured testing, this portfolio becomes a well-rounded example of your technical capability and readiness for professional opportunities.